Meeting Notes

Date of meeting: 12/03/2020
Members present: Jarrad, Spencer (absent), James, George, Nabil
Length of meeting: 15 minutes

What was done last week?:
- James made progress and repaired the previous error he had regarding the physics system
- Nabil made progress on the model loader
- Jarrad was working on the Score & High Score system.
- George was working on the view port issue, can now load settings from config file, resize and update camera, cleaning up of debugging outputs (standardization).
- Spencer implemented images for the IMGUI buttons.

What wasn’t done last week?:
- James didn’t fully implement the physics system
- Nabil didn’t fully implement the model loader
- Jarrad didn’t finish life system with GUI
- George is still working on cameras / viewport system

What did we discuss this week?:
- George will communicate with Nabil to fix some of the issues he has encountered during the implementation of the model loader, Nabil will make a branch of his own so that he may work with George.
- Potentially discussing the use of custom user interfaces towards the end of March depending if we have extra time to make these changes.
- Discussing starting the viva, everyone will write a section on improvements/ individual projects.
- Particle system as the tool that helps the game engine, we need to discuss upon spencer coming back the level editor with time management being considered.

What are we going to do this week?:
- James will fully implement the physics system
- ****Spencer will make a document showing the test data (profiling) from a list of functions
- ****Spencer will write some unit tests
- Jarrad will implement a life system with GUI
- George will fix the view port issue which causes the cube to go off screen after resizing the window.

Date of next meeting: 19/03/2020