Meeting Notes

Date of meeting: 05/04/2020
Members present: Jarrad, Spencer, Nabil, James, George
Length of meeting: 0.5hrs

What was done last session?:
Nabil fully implemented the model loader

What wasn’t done last session?:
- Jarrad did not create the UI system
- Spencer did not implement non-static function passing for button clicking
- James did not improve the react physics system

What did we discuss this session?:
- We discussed Nabil’s success with the model loader
- We discussed a better way of linking imgui buttons to functions and decided we would try it that way. Once that’s done we can fully implement the particle editor

What are we going to do this session?:
- James will improve the physics system
- Spencer will implement ability to link functions to imgui buttons
- Spencer will add imgui buttons to the particle editor
- Nabil will make a model component
- Nabil will move the renderer objects to the resource manager

Date of next meeting: 10/04/2020