Meeting Notes

Date of meeting: 10/04/2020
Members present: Jarrad, Spencer, Nabil, James (absent), George
Length of meeting: 0.5hrs

What was done last session?:
- George improved the particle system
- Jarrad created the UI system and will fully implement it in the future

What wasn’t done last session?:
- Nabil did not complete the model component tasks due to an unforeseen error where the engine won’t run without giving an error
- James did not improve the physics system

What did we discuss this session?:
- We discussed the error that was not allowing Nabil to run his engine. We tested the latest build on all our computers and it seemed that his laptop was the issue. A meeting was created with Simon to help fix the issue.
- We discussed what could be done for the time being whilst we felt that it was too early to start major documentation. It was decided that Spencer would do a text renderer.

What are we going to do this session?:
- James will improve the physics system
- Jarrad will create the UI system

Date of next meeting: 17/04/2020