Meeting Notes

Date of meeting: 18/05/2020
Members present: Jarrad, Spencer, James, George, Nabil
Length of meeting: 0.3hrs

What was done last week?:
Spencer added the /assets string to the start of the particle editor filepath

What wasn’t done last week?:

What did we discuss this week?:
- We discussed helping Jarrad out as he was struggling with the UI Library
- We discussed how we wanted the sandbox scene to appear in order to best showcase our engine
- We discussed what would give us the most marks in a short period of time, in general improvements on the physics was approved of

What are we going to do this week?:
- Jarrad will fully implement the UI library
- James will improve the physics

Date of next meeting: N/A