Meeting Notes

Date of meeting: 17/04/2020
Members present: Jarrad, Spencer, Nabil, James, George
Length of meeting: 1hrs

What was done last session?:
- Spencer added Saving & Loading to the particle editor
- George implemented initial stages of text rendering

What wasn’t done last session?:
- James did not improve physics system
- Jarrad did not create the UI system
- Nabil did not fully implement the model loader

What did we discuss this session?:
- Nabil’s issues with loading the project persisted. We discussed possible solutions and we said we would allocate him roles that didn’t require the game engine. He is in contact with Simon so this potentially might be fixed at some point. His tasks will be re-allocated at some point.
- James mentioned that he hadn’t done anything and that he wouldn’t next week because he had other projects to do.
- We discussed our plans for the future and decided we wanted everything to ideally be complete by the 1st of May due to other coursework.
What are we going to do this session?:
- George will implement text rendering
- Jarrad will implement the UI library
- Nabil will try and fix his issues
- Spencer will work on documentation

Date of next meeting: 23/04/2020