Meeting Notes

Date of meeting: 18/05/2020
Members present: Jarrad, Spencer, James, George, Nabil
Length of meeting: 0.3hrs

What was done last week?:
Spencer added the /assets string to the start of the particle editor filepath

What wasn’t done last week?:
Jarrad did not fully implement the UI library

What did we discuss this week?:
- Helping Jarrad with the UI library was paramount since this is the only thing left to do
- Nabil offered to help Spencer with documentation
What are we going to do this week?:
- Jarrad will fully implement the UI Library
- Everyone will comment their code according to dOxygen standards

Date of next meeting: N/A