Meeting Notes

Date of meeting: 23/01/2020
Members present: Jarrad, Spencer, Nabil, James, George
Length of meeting: 1:30 hrs

What was done last week?:
- George cleaned up the engine code
- George implemented Uniform Buffers
- George decided what physics engine to use, we went with Bullet
- Spencer implemented a profiler
- Jarrad created a 3D model tank in Maya (Additional task)
- Jarrad began the Game Design Document filled out some aspects of it
- James picked namespaces and implemented them
- Everyone picked an individual task to complete: Spencer picked Audio & UI, James picked the physics engine, Jarrad picked Artificial Intelligence, Nabil picked Model Loading, George picked the particle system & batch rendering

What wasn’t done last week?:
The file system wasn’t restructured however Spencer & Jarrad will stay behind after the meeting to rectify this

What did we discuss this week?:
- The control system: W and S will be used to move the tanks backward and forward, A and D will be used to turn the tank. The turret will point wherever the cursor is, and a bullet will be shot when the user clicks the left mouse button. This was a preliminary decision and won’t come into effect later, however we felt it was important to make as many decisions as we could early on.
- We set ourselves ambitious tasks, as several members won’t be present for the next meeting. We decided it was fine to have a two week stretch and that this wouldn’t break the SCRUM methodology.
- We had general discussions about how each of us was going to implement the tasks we set our self, an discussed how we would navigate problems should any one hit a stone wall

What are we going to do this week? (This stretch will be two weeks):
- James will research the Bullet physics system
- James will implement the Bullet physics system
- Spencer will implement ImGUI
- Spencer will implement NanoGUI
- Nabil will implement model loading with the help of Jarrad.
- Jarrad will flesh out the Game Design Document as much as possible
- Jarrad will add an AI plan document
- George will add renderer improvements, including basic lighting and some shaders

Date of next meeting: 06/02/2020