Meeting Notes

Date of meeting: 06/02/2020
Members present: George, James, Spencer, Jarrad, Nabil
Length of meeting: 20 minutes

What was done last week?:
- Spencer added ImGUI with separate layer
- James and George researched Physics
- James and George partially implemented the Bullet physics system

What wasn’t done last week?:
- Jarrad did not flesh out the game design document
- Spencer did not implement NanoGUI
- George did not do Renderer Improvements
- Jarrad and Nabil did not implement model loading

What did we discuss this week?:
- We discussed the general issues we had
- The main issue we had was that each task we set ourselves was very large tasks. This meant we needed to ask Stefan for help which meant we couldn’t do much work until the lab session

What are we going to do this week?:
- Continue with the tasks we failed to do this week
- James will fully implement the physics system
- Spencer will implement Audio

Date of next meeting: 13/01/2020