Meeting Notes

Date of meeting: 13/01/2020
Members present: Jarrad, Spencer, James, George, Nabil
Length of meeting: 1:30hrs

What was done last week?:
N/A

What wasn’t done last week?:
N/A

What did we discuss this week?:
Initially Jarrad presented a PDF detailing game ideas, clarification of what was required of us, role allocation and a variety of other useful ideas.
- Whether we could use Box2D, a UI library, if 3D features can be removed or an Audio API
- We discussed how we were going to implement an agile methodology into our project development
- Which tools we are going to use. We decided to use Google Drive for file sharing, Discord for communication, Trello for task organization and GitHub for source control.
- What type of game we wanted to make. We decided that we wanted to make a 2D game as it would reduce the complexity however give us a lot of potential features. We also covered the style of game and decided it would be good to have a platformer.
- What features we would need to make our game, for example, 2D Physics, Audio, Animation, a particle system, Artificial Intelligence etc.
- We also discussed which tools we would need, we decided that a level editor was the best choice for us. We also discussed the fact that we would not need to start building the tool until the game engine was somewhat functional.
- We also discussed role allocation and gained some clarity into what each member would be responsible for.
- Spencer and Jarrad were designated to do the documentation each week. Spencer was designated to be the project manager.

What are we going to do this week?:
- Spencer is asking Simon about Box2D, a UI library, if 3D features can be removed, and whether an Audio API can be used
- George is cleaning up his code and potentially finishing off features that we will need as pre-requisites for development
- George is pushing the project to GitHub
- Spencer & Jarrad are setting up Trello, a shared Google Drive, the project backlog & all other relevant documentation
- Everyone is thinking about what features we might want to individually contribute

Date of next meeting: 16/01/2020