Meeting Notes

Date of meeting: 25/03/2020
Members present: Jarrad, Spencer, Nabil, James, George
Length of meeting: 1hrs

What was done last session?:
- Spencer linked image buttons to functions
- James implemented React Physics

What wasn’t done last session?:
- Nabil did not fully implement the model loader
- Jarrad did not create the UI system

What did we discuss this session?:
- We discussed what Nabil had been doing as very little progress had been made. More plans were made to help him when he got stuck.
- We discussed about how the mark scheme has been changed so Jarrad is now unable to complete his individual task which was going to be AI within our tank game. We have now decided he will make a UI system independent of ImGui and we will only use ImGui for debugging and tool purposes.

What are we going to do this session?:
- Jarrad will create a UI system
- James will improve react physics

Date of next meeting: 29/03/2020