Meeting Notes

Date of meeting: 29/03/2020
Members present: Jarrad, Spencer, Nabil, James, George
Length of meeting: 1hrs

What was done last session?:
George created the particle editor

What wasn’t done last session?:
- Nabil did not fully implement the model loader
- Jarrad did not create the UI system
- James did not improve the physics system

What did we discuss this session?:
- Nabil didn’t understand what he was meant to do so it was explained to him and we made sure he knew where to start. George gave advice on what functions were required and what the best way to implement was.
- We discussed thee particle editor and the limitations and advantages of which methods to use
- We made sure everyone knew which direction they were heading and we made a list of things we wanted to complete by the end
What are we going to do this session?:
- Spencer will make FMOD a system
- Spencer will add ImGui buttons to the particle editor
- Spencer will implement non-static function passing for button clicking
- Jarrad will create the UI system
- James will improve the physics system
- Nabil will implement the model loader

Date of next meeting: 02/03/2020